## Slide 1: CS 2212
Introduction to Software Engineering
Chapter 3 Agility and Process

## Slide 2: Copyright Notice This Presentation and Its Associated Video Contain Copyright Material. This Presentation and Its Associated Video Are Provided for Teaching Purposes of CS2212 and Should Not Be Posted In Any External Site, Or Shared with. This Presentation and Its Associated Video Are Provided For Instructional Personal Use Only, and Only For The Purposes of the CS2212 Course.

## Slide 3: Part 10
Agile Process Model
To go faster, slow down. Everybody who knows about orbital mechanics understands that.
- Scott Cherf
Notes: This lesson introduces the basic steps in a software engineering project at a high level.
In practice, steps often overlap.

## Slide 4: Learning Objectives in this Part
To understand the concept of Agility

## Slide 5: Weaknesses of Prescriptive Models
It is risky to use a linear process model without ample feedback
It is never possible nor desirable to plan big up-front requirements gathering
Up-front requirements gathering may not reduce costs or prevent time slippage
Appropriate project management is integral to software development
Documents should evolve with the software and should not delay the start of construction
Involve stakeholders early and frequently in the development process
Testers need to become involved in the process prior to software construction

## Slide 6: What is Agility?
Effective (rapid and adaptive) response to change
Effective communication among all stakeholders
Drawing the customer onto the team
Organizing a team so that it is in control of the work performed
All of this comes together to yield rapid, incremental delivery of software meeting expectations

## Slide 7: Agile Modeling
Originally proposed by Scott Ambler in the early 2000’s: “Agile Modeling (AM) is a practice-based methodology for effective modeling and documentation of software-based systems. Simply put, Agile Modeling (AM) is a collection of values, principles, and practices for modeling software that can be applied on a software development project in an effective and light-weight manner. Agile models are more effective than traditional models because they are just barely good; they don’t have to be perfect.”

## Slide 8: The Agile Manifesto–a statement of values
Process and tools
Individuals and interactions
over
Following a plan
Responding to change
over
Source: www.agilemanifesto.org
Comprehensive documentation
Working software
over
Contract negotiation
Customer collaboration
over

## Slide 9: Agility Principles
The highest priority is to satisfy the customer through early and continuous delivery of valuable software
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale
Business people and developers must work together daily throughout the project

## Slide 10: Agility Principles
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done
The most efficient and effective method of conveying information to and within a development team is face–to–face conversation
Working software is the primary measure of progress
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely

## Slide 11: Agility Principles
Continuous attention to technical excellence and good design enhances agility
Simplicity – the art of maximizing the amount of work not done – is essential
The best architectures, requirements, and designs emerge from self–organizing teams
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 12: Summary of Key Characteristics of Agile Process Models
Prototypes created are designed to be extended in future software increments.
Stakeholders are involved throughout the development process.
Documentation requirements are lightweight, and documentation should evolve along with the software.
Testing is planned and executed early.

## Slide 13: Process Models with “Agility”
Process models which follow the principles of agility are referred to as of Agile process models. These include the :
  Extreme Programming process model
  Scrum process model
  Dynamic Systems Development Method
  Agile Unified Process Model
We discuss below the concept of Agility in software development and we outline the fundamental characteristics of these three agile process models

## Slide 14: Part 11
Extreme Programming
Simple things should be simple, complex things should be POSSIBLE.
The perfect project plan is POSSIBLE if one first documents a list of ALL the UNKNOWNS.
- Bill Langley
Notes: This lesson introduces the basic steps in a software engineering project at a high level.
In practice, steps often overlap.

## Slide 15: Learning Objectives in this Part
To learn the basic principles of Extreme Programming

## Slide 16: Extreme Programming
Extreme Programming (XP) is one of the most widely used agile processes, originally proposed by Kent Beck.
Extreme Programming Planning
  Planning begins with the creation of “user stories”
  The agile team assesses each story and assigns a cost
  Stories are grouped together for a deliverable increment
  A commitment is made on the delivery date of the increment
  After the first increment, a “project velocity” is computed and used to help define subsequent delivery dates for other increments

## Slide 17: Extreme Programming
Extreme Programming Design
  Design in general follows the KIS (Keep It Simple) principle
  It encourages the use of CRC cards (Class-Responsibility-Collaborator) as a mechanism to think about the software in an object-oriented context
  For difficult design problems in user stories, this approach suggests the creation of “spike solutions” or design prototypes to lower risk when true implementation begins and to provide better timing estimates
  Encourages “refactoring”, an iterative refinement of the internal program design to control a design that can can be continually modified as construction proceeds forward

## Slide 18: Extreme Programming
Extreme Programming Coding
  Recommends the construction of unit test for the stories being implemented in the current release before coding commences, a form of what’s referred to as Test-Driven Development (TDD)
  Encourages the use of “pair programming”, with two people working together at a workstation for real-time problem solving and quality assurance
Extreme Programming Testing
  All unit tests are executed daily, preferably in an automated fashion
  “Acceptance tests” are defined by the customer (typically derived from user stories) and executed to assess customer visible functionality

## Slide 19: XP Overview
Characteristics
Evolutionary development
Collection of 12 “Best Practices Rules“
Focus on working code that implements customer needs (rather than documents)
Testing is a crucial element of the process
Focus on flexibility and efficiency of the process
Designed for small teams (<10)
Write tests
Planning
Test
Pair Programming
+ Refactoring
Integration
Min.
daily
Every 2-3
weeks
Release

## Slide 20: 12 XP Best Practices Rules
User stories (planning):
Small releases (building blocks).
Use of metaphors (standardized naming schemes).
Collective ownership.
Coding standard.
Simple design.
Refactoring.
Testing.
Pair programming.
Continuous integration.
40-hour workweek.
Customer on-site.

## Slide 21: Your Turn
Discuss the major benefits of agile processes? Are there any concerns, criticism or drawbacks? Discuss.
What the major points of the Extreme Programming model?
What is Test Driven DevelopmemtÉ
Check-out the content of the following resource and sites:
  Textbook’s Chapter 4 (look at the Case Study)
  https://softwareengineering.stackexchange.com/questions/167246/difference-between-unified-process-model-and-agile-development
  https://www.infoq.com/articles/evaluating-agile-software-methodologies/
  https://www.infoq.com/articles/modern-agile-intro/
  https://www.agilealliance.org/glossary/xp/